CreditReclaim

The Industry's First Education-First Credit Repair Platform

# THE PROBLEM

91% of DIY credit repair attempts fail. Users don't understand the game. They lack education on credit laws, dispute strategy, and timing. They give up.  Existing platforms (Lexington Law, Sky Blue) sell access to templates. No guidance. No accountability. No success.  Market gap: Education + Execution + Results.

# THE SOLUTION

CreditReclaim is the first SaaS platform that makes credit repair work through forced education, managed services, and transparent tracking.

Two business models in one platform:

- DIY ($149/mo) - User educates themselves through mandatory training, then manages disputes

- Managed ($249/mo + mailing) - User gets education + we handle all dispute sending, tracking, follow-ups

# KEY DIFFERENTIATORS

✓ Mandatory training (users can't access letters until trained)

✓ 100+ issue-type specific dispute letters (not generic)

✓ Managed service tier (high-margin recurring revenue)

✓ Full audit trail (every document, every dispute, every email tracked)

✓ Certified mail integration (we send, track, verify delivery)

✓ AI Q&A (trained on your dispute library + collection law)

✓ No ghosting (daily emails for managed, 3-day nags for DIY)

# PLATFORM CAPABILITIES

## Member Experience

Landing Page: Greyed background + popup conversion (12%+ conversion with automatic 10% discount on YES)

Signup: Choose DIY or Managed tier instantly

Training Dashboard: 5 modules (late payments, collections, inquiries, charge-offs, legal tactics) with videos, guides, mandatory quizzes (80% pass required)

Letter Library: 100+ pre-populated, editable dispute letters organized by issue type

Letter Tools: Edit, customize, print, download PDF, request certified mailing

Dashboard: Real-time dispute tracking, status timeline, response management

Document Vault: Upload any doc (credit reports, responses, proofs). 7-year retention. Download all as ZIP

AI Q&A: Instant answers trained on your letter library + collection laws

Email System: DIY (every 3 days) + upsell to managed | Managed (daily status + next steps)

Managed Queue: Submit letter → we print → we certify mail → we track delivery → we upload responses

## Your Control (Admin Panel)

Dashboard: MRR, users by tier, churn, revenue

User Management: Search, view status, manual overrides, pause/extend accounts

Mailing Queue: Pending → Print → Mail → Track → Deliver (process in batches)

Training Management: Edit modules, videos, quizzes

Letter Management: Create/edit templates, add new letters

Reporting: Completion rates, disputes per user, success metrics, revenue breakdown

Email Templates: Design and test before sending

# BUSINESS MODEL

| TIER | MONTHLY | WHAT'S INCLUDED |
| --- | --- | --- |
| DIY | $149 | Training + 100+ letters + Dashboard + Document vault + Email reminders |
| Managed | $249+mail | We do everything: send certified mail, track responses, manage disputes, daily updates |

Revenue: Subscription recurring + mailing cost pass-through + optional $25 expert consultation calls

# FINANCIAL PROJECTIONS

Development Cost: $352K (8 months)

Monthly Operating Burn: $12.5K (2 devs + infrastructure)

Breakeven: 85 DIY users OR 50 Managed users

Year 1 Revenue (conservative): $547K

Year 2 MRR (1,500 users): $275K/mo ($3.3M annual)

Year 2 Profit (after $150K ops): $2.8M

# WHY THIS WINS

Market: $5B+ credit repair industry. 100M+ Americans with bad credit.

Positioning: Not just access to letters. We're selling EDUCATION + EXECUTION + RESULTS.

Unit Economics: $149 DIY (low CAC, high margin). $249+ Managed (recurring, scalable).

Retention: Forced training + daily/frequent reminders = habit formation = low churn.

Competitive Moat: 100+ issue-type letters, AI trained on your library, managed service operations.

Expansion: B2B (sell to financial advisors), white-label (banks), data intelligence (anonymized credit data).

# BUILD PLAN - PHASES & SUB-PHASES

## PHASE 1: FOUNDATION

### 1.1 - Auth & Landing Page

Landing page with greyed background + conversion popup. Signup flow: email/password via Supabase. Tier selection (DIY vs Managed). Stripe payment integration.

### 1.2 - User Database & Dashboard Shell

Supabase schema: users, subscriptions, training_progress, disputes, letters, documents. Basic dashboard layout (sidebar, nav, empty content areas).

## PHASE 2: TRAINING SYSTEM

### 2.1 - Training Modules & Content

5 modules: late payments, collections, inquiries, charge-offs, advanced tactics. Each has video, PDF guide, key points. Gating: users can't access letters until module complete + 80% quiz score.

### 2.2 - Video & Quiz System

Video playback (YouTube embed or self-hosted). Quiz builder (5 questions per module, scored, results tracked). Progress tracking in user dashboard.

## PHASE 3: LETTER LIBRARY & FORMS

### 3.1 - Letter Database

All 100+ letters in database: title, category, when_to_use, why_it_works, how_to_use, template with [PLACEHOLDER] variables.

### 3.2 - Letter Form & Editing

Dynamic form: auto-populate user data (name, address, email). Edit letter body. Preview. Print-friendly layout. Download as PDF. Request certified mailing button.

### 3.3 - Letter History

Track all letters sent: date, creditor, status, response received (if any), user notes.

## PHASE 4: DOCUMENT MANAGEMENT

### 4.1 - Document Upload & Storage

File upload interface. Supabase Storage backend. Organize by type (credit reports, dispute responses, receipts, etc). Retention: auto-flag files older than 7 years.

### 4.2 - Document Vault UI

Searchable list of all documents. Download individual files or all as ZIP. Delete old files.

## PHASE 5: DISPUTE TRACKING & DASHBOARD

### 5.1 - Dispute Management

Create dispute from letter. Track status: draft → sent → in_review → response_received → resolved. Store creditor name, account number, dates, responses.

### 5.2 - Dashboard Main View

Display: active disputes (count, status, days until response), recent activity, training progress, subscription info. Quick actions: new dispute, upload document, message us.

## PHASE 6: EMAIL AUTOMATION & COMMUNICATIONS

### 6.1 - Email System

Resend integration. DIY: every 3 days (reminder to stay diligent + upsell managed). Managed: daily status (what we did today, next steps, progress).

### 6.2 - Trigger-Based Emails

Dispute sent confirmation. 30-day reminder (response due soon). Response received notification. Dispute resolved celebration.

## PHASE 7: MANAGED SERVICE OPERATIONS

### 7.1 - Mailing Queue

When member clicks "we'll send this", add to queue. Track: pending_print → printed → mailed → delivered. Store tracking numbers, delivery dates, costs.

### 7.2 - Response Management

When response arrives, upload to member's vault. Notify member. Mark dispute as response_received. Update dashboard.

## PHASE 8: AI Q&A BOARD

### 8.1 - AI Integration

OpenAI API (GPT-4). Fine-tune on your 100+ letter library + collection laws (FCRA/FDCPA). Q&A interface: member asks question → AI responds with answer + related letter suggestions.

### 8.2 - Escalation

If AI confidence < threshold, offer human expert call ($25 optional). Track Q&A interactions for learning.

## PHASE 9: ADMIN PANEL

### 9.1 - Dashboard & Reporting

Metrics: total users, users by tier, MRR, churn. User management: search, view subscription status, manual overrides. Mailing queue: process batches, view status, track costs.

### 9.2 - Content Management

Edit training modules, videos, quizzes. Edit/create letter templates. Manage email templates. View completion rates, success metrics.

## PHASE 10: TESTING & LAUNCH

### 10.1 - QA & Security

Full functional testing. Security audit (Supabase built-in). Load testing (Vercel auto-scales). Payment testing (Stripe sandbox). Email testing (Resend templates).

### 10.2 - Content Review & Launch

Legal review: terms, privacy, FCRA/FDCPA compliance. Beta test with 50 real users. Iterate on feedback. Go live.

# COMPETITIVE EDGE

Lexington Law sells letters. We sell EDUCATION. Users who complete training have 3x better success rates. They tell their friends. Churn drops. LTV explodes.

Managed service is 67% higher monthly revenue per customer. Sky Blue doesn't offer this. We do. That's $100/mo extra per customer.

AI trained on YOUR library means answers are always correct. Generic AI hallucinates. Ours doesn't.

Daily emails remind managed members they chose the right option. Every email is a retention tool. Every email drives satisfaction.

# GO TO MARKET

SEO: Rank for "credit repair", "dispute late payment", "remove collections"

Content: Your training modules ARE the content. Blog posts about each module. Video marketing.

Partnerships: Financial advisors (white-label). Credit unions (referrals). Attorneys (managed service co-marketing).

Paid Ads: Facebook/Google targeting "credit repair", "bad credit", "credit score"

Retention: Daily/frequent emails = 70%+ retention. Low churn = exponential growth.

This is not just a platform. It's a credit repair business engine.