CreditReclaim

Complete Platform Build Plan

Full SaaS Development Specification

# TECHNOLOGY STACK

## Frontend

Next.js 14 (React 18) + TypeScript + Tailwind CSS + NextAuth.js

Hosting: Vercel

## Backend

Node.js 18 + PostgreSQL 15+ + Prisma ORM

Email: Brevo | Payments: Stripe | Deployment: Railway.app

# 9 DEVELOPMENT PHASES

## Phase 1-3: Core (Weeks 1-10)

Auth → Dashboard → Dispute Management

Team: 2-3 developers

## Phase 4-5: Monetization (Weeks 11-16)

Letter Generation → Stripe Payments

✓ MVP READY FOR BETA

Team: 2 developers

## Phase 6-7: Advanced (Weeks 17-24)

Email Automation → B2B Features

Team: 2-3 developers

## Phase 8-9: Integration (Weeks 25-28)

GHL Sync → QA → Public Launch

Team: Full team

# TIMELINE

Total: 28 weeks (7 months)

Week 1-16: MVP build

Week 17-28: Full platform

# TEAM & BUDGET

8-person team: $100K/month average

# TOTAL INVESTMENT

Development: $430K

Marketing: $55K

Legal: $20K

TOTAL: $505,000

# SUCCESS CRITERIA

Phase 5 (MVP):

- Stripe integration working

- Subscriptions working

- Access control by tier

- GO → Public Beta

Phase 9 (Launch):

- 80%+ test coverage

- Security audit passed

- Performance met

- Monitoring live

- GO → Public Launch

# MVP vs FULL PLATFORM

MVP (16 weeks):

- Registration & Login

- Dashboard

- Dispute Management

- 100+ Dispute Letters

- Stripe Subscriptions

- Email Notifications

- Ready for beta

Full Platform (28 weeks):

- Everything above +

- Advanced Analytics

- Mobile App

- B2B Portal

- Email Automation

- GHL Integration

- Ready for scale

LAUNCH MVP at Week 16. Iterate to full platform.

# NEXT STEPS

This Week: Review & approve, begin team hiring

Week 1-2: Finalize team, design database

Week 3: Phase 1 development begins

THIS IS YOUR COMPLETE ROADMAP TO $20M+ BUSINESS.